General Provisions

GP - SECTION 5 — CONTROL OF THE WORK

GP-5.13 ACCEPTANCE FOR MAINTENANCE

DELETE: Paragraph (b) to (d) in its entirety.

INSERT: The following after paragraph (a).

(b) Subcontractor Final Acceptance.  Upon due notice from the contractor of presumptive completion of all responsibilities of a subcontractor, the procurement officer shall make a construction inspection and if at such inspection all construction provided for and contemplated by the Contract is found complete in regard to the assign duties of the subcontractor by the Contract and subcontractor agreement between the Contractor and subcontractor.  Such inspection shall constitute the final subcontractor inspection and the procurement officer shall make the Subcontractor Acceptance for maintenance as of that date, and the Contractor shall be notified of such acceptance in writing.  The Contractor will be responsible for providing a copy of the written acceptance to the Subcontractor. After acceptance for maintenance the Administration will assume responsibility for maintenance except where otherwise provided by the Contract and items that are identified as partial on the subcontractor agreement with the Contractor.  Once the Subcontractor Accepted for Maintenance letter is issued that Subcontractor is relieved of their contractual obligations as of the date on said letter.  For a subcontractor to work on a project after they have been issued a Subcontractor Final Acceptance letter, a new subcontractor agreement and subcontractor approval request must be resubmitted for work by that subcontractor to be performed after the date on the acceptance letter.

(c) Final Acceptance for Maintenance.  Upon due notice from the Contractor of presumptive completion of the entire project, the procurement officer shall make a construction inspection and if at such inspection all construction provided for and contemplated by the Contract is found completed, such inspection shall constitute the final inspection and the procurement officer shall make the acceptance for maintenance as of that date, and the Contractor shall be notified of such acceptance in writing.  After acceptance for maintenance the Administration will assume responsibility for maintenance except where otherwise provided by the Contract.

(d) If, however, at any construction inspection any work in whole or in part is found unsatisfactory, the procurement officer shall give the Contractor the necessary instructions as to the work required for final completion and acceptance for maintenance.  The Contractor forthwith shall comply with and execute such instructions.  Upon completion of such work, another inspection shall be made which shall constitute the final inspection if the said work is found to have been completed satisfactorily.  In such event, the procurement officer shall make the acceptance for maintenance and the Contractor shall be notified as aforesaid.  After final acceptance for maintenance, the Administration will assume responsibility for maintenance except where otherwise provided by the Contract.

(e) Unless otherwise provided in this Contract, acceptance by the State shall be made as promptly as practicable after completion and inspection of all work required by this Contract, or that portion of the work that the procurement officer determines can be accepted separately.  Acceptance shall be final and conclusive except as regards latent defects, fraud, such gross mistakes as may amount to fraud or the State's rights under any warranty or guarantee or any claims or counter claims reserved by the State.