Category 100

Preliminary

Only used in ID/IQ Contracts

section 103 — Engineers Office

103.04 MEASUREMENT AND PAYMENT

DELETE:  The first and second paragraphs “Engineers Office will not…Office specified” and “Payment of 50 percent…necessary to complete the work” in its entirety.

INSERT:  The following.

Engineers Office will not be measured but will be paid for at the Contract lump sum price for the pertinent Engineers Office specified.  Payments will be made in installments as outlined below until the entire Contract lump sum price is exhausted.  No additional payments will be made.

Payment of 50 percent of the Contract lump sum price will be payable on the first task’s first monthly estimate after the complete installation of the Engineers Office.  The remaining 50 percent will be paid out on the subsequent 4 tasks’ first monthly estimate at 10 percent of the overall Contract lump sum price for the Engineers Office specified per task.  The final 10 percent amount will not be paid until the office is removed and the area is restored.  The payment will be full compensation for site preparation, utility costs, all specified furnishings, to provide, equip, clean, maintain, insure, remove and dispose of the office, restore the site, recycling, and for all material, labor, equipment, tools, and incidentals necessary to complete the work.

If the Contract does not have 5 or more tasks, the lump sum price will be paid at 50 percent on the first task’s first monthly estimate, and 10 percent for each subsequent task’s first monthly estimate.  The final amount will not be paid until the office is removed and the area is restored.