Category 100

Preliminary

Only used in XB Contracts

SECTION 107 — Construction Stakeout

107.04 MEASUREMENT AND PAYMENT

Delete:  The first paragraph “Construction Stakeout will…estimated to complete the work.” in its entirety.

Insert:  The following.

Construction Stakeout will not be measured but will be paid for at the Contract lump sum price per location as described in the item description.

The Contract lump sum price payment will be full compensation for all material, labor, equipment, tools, and incidentals necessary to complete the work throughout the entire task and removal of any construction stakeout materials on site after the construction is complete on each location.

Payment of the Construction Stakeout item, will be made according to the following payment schedule.

- 50 percent of the Construction Stakeout will be paid in the first monthly estimate after the Contractor has started work at a location established in the contract.

- 40 percent of Construction Stakeout will be prorated and paid in equal amounts on each of the next four monthly estimates.

- 10 percent or the remaining balance of the Construction Stakeout will be paid in the month following work being completed at the location established in the contract.