MDOT STATE HIGHWAY ADMINISTRATION – PLAN REVIEW DIVISION

Final ESC/SWM Plan Submission Review List

Administrative Requirements – Electronic Copies of the following in pdf format

Final Plan

Final Report

Application for Sediment Control/Stormwater Management Plan Approval

Latest review comments and responses to comments in Excel format

Report/Plan Requirements

| All items listed in Sediment and Stormwater Guidelines Section 7.4.C, D & E. |  |
| --- | --- |
| Title Sheet with revision dates |  |
| PE seal and signature on title sheet if Consultant designed |  |
| Full set of plans, final SWM/ESC report (report cover signed and sealed) |  |
| For non-book jobs: PDF of Draft IFB (TOC, Category 300 SP’s and SPI’s, AB specs, Required Permits list, and other ESC/SWM related items, e.g., Category 700 Stabilization, Category 900 items such as risers, etc.) For book jobs: include all items above plus pdf of plan sheets and details, signed location/title sheet, signed design certification. |  |
| Location Map |  |
| Existing site & resource mapping as listed on the Concept and Site Development requirements. |  |
| Site layout of proposed improvements |  |
| Structural and construction details for drainage and SWM facilities |  |
| Construction specifications (all special provisions) |  |
| Sequence of construction for E&SC and SWM |  |
|  | Notification of MDOT SHA’s QA Program |
|  | Clearing and grubbing for perimeter E&SC |
|  | Installation of perimeter E&SC |
|  | Clearing, grubbing and rough grading |
|  | Construction (indicate allowable concurrent activities clearly) |
|  | Final grading |
|  | Vegetative stabilization |
|  | Installation of stormwater management practices |
|  | Any MDOT SHA/QA approval required during construction (for means and methods best chosen by the contractor yet requiring approval prior to construction) |
|  | Stabilization of disturbed areas from removal of E&SC |
| Planting Plan |  |
| Planting schedule for SWM facilities |  |
| Maintenance note on Cover Sheet |  |
| Owner’s certification (signed) |  |
| Engineer’s certification (signed) |  |
| As-built certification block |  |
| Additional protective measures for impaired waters |  |
| BMP and ESD As-built tabulations, with BMP numbers |  |
| E&SC plans with construction sequence, phasing, and overlay of ESD types and locations |  |
| Signed WQSS with BMP numbers |  |
| Waivers and Variances (if applicable), signed by MDOT SHA applicant, HHD Engineer/ADC/DC as authorized |  |

Items missing should be discussed in the narrative.